AMD – ITRI PROJECT REVIEW

MI300X Enterprise Document RAG Project Report

Boxed / पेटी conversion onto the AMD–ITRI Project Review template

Dr. Ammar Amjad  ·  National Yang Ming Chiao Tung University

AMD Instinct MI300X  ·  PyTorch 2.3 / ROCm 6.2  ·  Implemented RAG prototype

# Document control (attestation — not a legal signature)

Prepared/generated 2026-09-11 as a document-control conversion. This block is not a handwritten, cryptographic, or legal personal signature.

| Field | Value |
| --- | --- |
| Document title | AMD–ITRI Project Review: MI300X Enterprise Document RAG (boxed / पेटी format) |
| Template | AMD–ITRI PROJECT REVIEW boxed slide template (navy + cyan rounded boxes) |
| पेटी interpretation | Official boxed layout of the Project Review deck, not a ZIP package |
| एमडीए टारी interpretation | AMD ITRI Project Review template (not an SEC MD&A filing) |
| Version / date | 1.0 · 2026-09-11 |
| Author (source) | Dr. Ammar Amjad, NYCU |
| Prepared from | AMD-ITRI-Project-Review-TEMPLATE.pdf + AMD-ITRI-MI300X-Final-Comparison-Report-SOURCE.pdf |
| Classification | Project review · Technical report |
| Signature | None forged. Document-control attestation only. |

# 1. Business problem and implemented solution

## BUSINESS PROBLEM

Enterprise knowledge is spread across PDF reports and Excel sheets. Finding the right information manually is slow, and answers often lack a traceable source.

## IMPLEMENTED SOLUTION

Retrieval-Augmented Generation (RAG): the system first retrieves the most relevant document chunks, then Qwen2.5-7B-Instruct generates a Traditional Chinese answer grounded in them.

| Step | Content |
| --- | --- |
| 1 Data Preparation | PDF + Excel → text extraction → 500-char chunks → BGE embeddings → vector index |
| 2 Retrieval | User question → query embedding → dot-product similarity → Top-3 chunks |
| 3 Generation | Retrieved context + sources → Qwen2.5-7B-Instruct → Traditional Chinese answer with filenames |

# 2. Project objective

## PROBLEM ADDRESSED

Information distributed across PDF and Excel files

Manual search is time-consuming

Answers may lack document sources / need traceable document sources

## IMPLEMENTED OBJECTIVE

Build a searchable document knowledge base / Chinese document knowledge index

Retrieve relevant chunks for a question

Generate source-grounded Traditional Chinese answers with Qwen

# 3. Knowledge index construction

PDF + Excel: enterprise source documents (PDF pages; Excel rows and sheets)

Text extraction: pypdf (PDF); openpyxl (Excel rows)

Chunking: clean text; 500-character chunks; 100-character overlap

BGE embeddings: BAAI/bge-small-zh-v1.5; normalized, on MI300X

Vector index: gama_embeddings.npy, gama_chunks.json, index_summary.json

| Index fact | Value |
| --- | --- |
| Document sections extracted | 25 |
| Searchable text chunks created | 17 |
| Embedding normalization | Normalized for dot-product similarity |
| Persistence | Index persisted to disk for reuse across queries |

# 4. Implemented architecture

OFFLINE · INDEX CONSTRUCTION

Enterprise documents (PDF · Excel) → text extraction & chunking (pypdf · openpyxl · 500/100) → BGE embeddings (bge-small-zh-v1.5 · MI300X) → vector index (.npy + .json).

ONLINE · QUESTION ANSWERING

User question (Traditional Chinese) → Top-3 retrieval (normalized · dot-product) → Qwen2.5-7B-Instruct (bfloat16 · device_map=auto) → grounded answer (Traditional Chinese + source filenames).

Runs on AMD Instinct MI300X · PyTorch 2.3 · ROCm 6.2. The system retrieves relevant document evidence before Qwen2.5-7B generates the answer.

## Additional facts from the comparison-source architecture diagram

Sentence Transformers; batch size 32; normalized vector embeddings

Index metadata: source + page + sheet + row

Similarity: score(q, d) = qᵀd on normalized vectors (cosine)

Generation: max_new_tokens = 300

Observed LLM generation time on the diagram: 2.55 seconds

Source figure embedded in the PDF as assets/implemented-flow-source.png.

# 5. Model roles

## BAAI/bge-small-zh-v1.5 — Embedding and retrieval

Converts document chunks and user queries into semantic / comparable vectors

Normalized vector search and Top-3 retrieval by dot-product similarity

Chinese semantic embeddings

## Qwen2.5-7B-Instruct — Answer generation

Uses retrieved context and system instructions

Generates source-grounded Traditional Chinese answers and source filenames

bfloat16 inference on MI300X

No model training or fine-tuning is claimed in this project.

# 6. Verified results and comparison

| KPI | Value |
| --- | --- |
| Document sections extracted | 25 |
| Searchable chunks created | 17 |
| Observed Qwen generation time | 2.55 s (single-query observation, not a general GPU benchmark) |
| Retrieved chunks per query | Top-3 |
| Execution environment | AMD Instinct MI300X · PyTorch 2.3 · ROCm 6.2 |

| Model (comparison-source chart) | Observed response time (seconds) |
| --- | --- |
| Qwen2.5-7B | 2.55 |
| Llama 3.1 8B Instruct | 3.1 |
| Mistral 7B Instruct | 2.9 |

## OBSERVATIONS

Qwen2.5-7B-Instruct loaded and executed successfully on MI300X (bfloat16, device_map=auto).

The answer used the retrieved documents and stated “insufficient information” instead of inventing a third source.

# 7. Proposed deployment model

PROPOSED · NOT YET IMPLEMENTED

Controlled upload: authorized users upload PDF / Excel documents

Versioning & indexing: track versions; re-embed and update the index

Source-grounded Q&A: retrieve evidence, then generate the answer with Qwen

Citations & feedback: show source filenames; collect user ratings

Future-state interface (concept): Q: Ask a question about your enterprise documents…  A: Grounded answer · Sources: report.pdf, data.xlsx · Was this helpful? Yes / No

Proposed 12-box enterprise flow: see the markdown/PDF transcription and assets/proposed-deployment-source.png. This flow is proposed, not claimed as implemented.

# 8. Request for renewed MI300X access

## WHAT THE INITIAL ALLOCATION ACHIEVED

The first MI300X allocation validated the technical feasibility of the full workflow on AMD hardware with PyTorch 2.3 / ROCm 6.2.

Document indexing (PDF + Excel → 17 chunks)

Normalized Top-3 semantic retrieval

Qwen2.5-7B-Instruct inference (bfloat16)

Source-grounded Traditional Chinese answers

## PLANNED NEXT STEPS WITH RENEWED ACCESS

Expand official product and service documents

Create a 50–100 question evaluation set

Measure retrieval quality and inference performance reproducibly / systematically

Build the proposed enterprise knowledge interface

## EXPECTED DELIVERABLES (comparison source)

Reproducible MI300X benchmark report

Validated source-grounded RAG results

A proposed interface for enterprise knowledge support

# Closing

Thank you to AMD and ITRI for enabling this work.

Prepared/generated conversion · 2026-09-11 · Document-control attestation only. No official or personal legal signature was applied.